**Project Planning Phase**

**Milestone and Activity List**

|  |  |
| --- | --- |
| Date | 26 OCT 2022 |
| Team ID | PNT2022TMID38972 |
| Project Name | Skill & job recommender application |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| **Literature Survey and**  **Information Gathering** | Gathering Information by referring the technical  papers, research  publications etc | 10 SEPTEMBER 2022 |
| **Prepare Empathy Map** | To capture user pain and gains Prepare List of Problem Statement | 15 SEPTEMBER 2022 |
| **Ideation** | Prioritise a top 3 ideas based on feasibility and Importance | 18 SEPTEMBER 2022 |
| **Proposed Solution** | Solution include novelty, feasibility, business model, social impact and scalability of solution | 24 SEPTEMBER 2022 |
| **Problem Solution Fit** | Solution fit document | 30 SEPTEMBER 2022 |
| **Solution Architecture** | Solution Architecture | 2 October 2022 |
| **Customer Journey** | To Understand User  Interactions and experiences with application | 6 October 2022 |
| **Functional Requirement** | Prepare functional  Requirement | 12 October 2022 |
| **Data flow Diagrams** | Data flow diagram | 16 October 2022 |
| **Technology Architecture** | Technology Architecture diagram | 4 Nov 2022 |
| **Milestone & sprint delivery plan** | Activity what we done  &further plans | 8 Nov 2022 |
| **Project Development Delivery of sprint 1,2,3 & 4** | Develop and submit the  developed code by testing it | 12 Nov 2022 – 19 November  2022 |