**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 26 October 2022 |
| Team ID | PNT2022TMID38972 |
| Project Name | Skill / Job Recommender Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 1 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through G mail | 2 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 | Dashboard | USN-6 | As a user, I can access the website in a second. | 2 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-1 | Dashboard | USN-7 | As a user, If I Logged in correctly, I can view my dashboard and I can navigated any pages which are already listed there. | 2 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |
| Sprint-2 | User Profile | USN-8 | As a user, I can view and update my details | 2 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. R |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Database | USN-9 | As a user, I can store my details and data in the website w | 2 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-2 | Cloud Storage | USN-10 | As a user, I can upload my photo,resume and much more in the website. | 1 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-2 | Identity-Aware | USN-11 | As a User, I can access my account by entering by correct login credentials. My user credentials is only displayed to me. | 2 | High | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-3 | Send Grid service | USN-12 | As a user, I can get a notification or mail about a job opening with the help of send grid service. | 1 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-3 | Learning Resource | USN-13 | As a user, I can learn the course and will attain the skills which will be useful for developing my technical skills. | 2 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-3 | Cube rneters | USN-14 | As a user, I can access thewebsite in any device | 2 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-3 | Deployment in cloud | USN-15 | As a user, I can access the website in any device | 2 | Low | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-4 | Unit Testing | USN-16 | As a user, I can access the website without any interruption | 2 | High | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Integration testing | USN-17 | As a user, I can access the website without any interruption | 1 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |
| Sprint-4 | System testing | USN-18 | As a user, I can access the website without any interruption | 1 | Medium | Sriram. V  Rajkumar. V  Srinivasan. K  Ramakrishnan. |